## Slide 1
Ahmed Abdulla Al Jallaf 1114
Ahmad Majed Al Flasi 1207
Khalid Salem Bani Hammad 1227
Supervisor: Mr. Ahmed Bentiba
Project 1
Students’ Attendance

## Slide 2
Presentation Outline
Introduction.
New Specification.
Plan Of Action.
Plan Of Action (Modified).
Reviews & Results.

## Slide 3
Students’ Attendance
Introduction
The need of this project.
  * Replacing the attendance form.
Objective of the project.
  * Designing web tool.

## Slide 4
Students’ Attendance
New Specifications
* Input :
Taken from a web page.
Selecting present and absent only.

## Slide 5
Students’ Attendance
Example of the input:

## Slide 6
Students’ Attendance
New Specifications
* Input :
* Output:
Stored on server as a text file.
Presented as web page.
Overwrite the old value.
* Functions:
Taking the input from the web page and store it in the database.
Calculating the number of present and absent.
Taken from a web page.
Selecting present and absent only.

## Slide 7
Students’ Attendance
6
11
Task 1
Task 2
Task 3
Weeks
P1
P2
P3
Tasks
Plan Of Action

## Slide 8
Students’ Attendance
Task 1: Understanding the project: All members will work.
Task 2:
  Designing the form: Ahmad Al Jallaf
  Scripting: Khalid
  Coding: Ahmad Al Flasi
Task 3:
  Testing & validating: All members will work.
  Submitting: All members will work.
Plan Of Action

## Slide 9
Students’ Attendance
Design The web pages
CGI Scripting
C++ Coding
6
11
Weeks
Tasks
Understanding The project
P1
P2
V / T
integrate
Final Report
P3
12
13
Tasks Schedule (Modified)
7
8
9
10

## Slide 10
Web page design: Ahmad Al Jallaf
CGI script: Khalid
Testing CGI on web page: All members
Calculating the total number (by using Visual C++): Ahmad Majed
Task Division (Modified)
Students’ Attendance

## Slide 11
Students’ Attendance
Type of Task | Done By | Status | Problems Occurred
Designing the attendance forms | Ahmed Al – Jallaf | Done 10/4/2003 | No
CGI Scripting | Khalid | Done 6/4/2003 | Yes
C++ Coding | Ahmed AL-Flasi | Done 13/4/2003 | No
Review Of Tasks

## Slide 12
Students’ Attendance
Interim Results

## Slide 13
Students’ Attendance
Interim Results

## Slide 14
Students’ Attendance
Interim Results

## Slide 15
Students’ Attendance
Interim Results

## Slide 16
Students’ Attendance
Thank you for your attention !!!