## Slide 1: An Automatic Website Generator (WebGen)
“Progress Presentation”
Group Members:
Ahmed Abdulah 1208
Naser Al-zaabi 1239
Ibrahim Al-Jarwan 1224
Supervisor:
Prof. David Vernon

## Slide 2: Objective of project
converting text specification file into a series of structured web pages
  navigated using drop-down menu
  Names & links in the meuntree.txt
Generate HTML pages for all the leaf nodes in the menutree.txt

## Slide 3: Overview of Requirements and Specification
Input files
  menutree.txt
  webgen_template.txt
  webgen_default.txt
  menu_array_style.txt
Output files
  Generate HTML pages for all the leaf nodes in the menu tree
  ./website/target_js/menu_array.js
    contains the JavaScript menu items & the style
  ./website/home/Home.txt
    contains the input HTML for the Home page

## Slide 4: Overview of initial tasks
Checking files (By Naser)
  The syntax of the menutree.txt
  Displaying a message of errors
Reading the menutree.txt (By Ibrahim)
  Storing items in a data structure
  Extracting menu items from it
  Generating the contextLine array
Generates the HTML files (By Ahmad)
  Reading style’s parameters
    from menu_array_style.txt
    Link menu items
    Generate the “menu_array.js“

## Slide 5: Summary of changes
Requirements & Specification
  No changes
Tasks/subtasks
  Generating the “menu_array.js“ (now done by Ibrahim)
    Due to its connectivity with the extracting of the menu items

## Slide 6: Review of tasks
Task | Status | problems | Possible solutions
Checking the syntax of menutree.txt | Partial(80%) | - | -
Reading & Extracting menu items | Completed on time | Inefficiency | converting 3D array into 2D array
Generating contextLine | Completed on time | - | -

## Slide 7: Review of tasks
Task | Status | problems | Possible solutions
Reading style’s parameters | Not started | - | -
Generating HTML files | Partial(80%) | - | -
Generating “menu_array.js” | Completed on time | - | -

## Slide 8: Interim results
Simple example of the menutree.txt and the menu.
Optional feature:
  Leaf nodes can be URLs of web-pages
    E.g. new ece college site in the example as shown below.

## Slide 10: Time schedule